## Slide 1
Implementation Proposal
for <Customer Name> QMS Implementation
April 13, 2026
Confidential Information – Please do not distribute to anyone outside of your organization without express written permission
Insert Customer Logo

## Slide 2: Agenda
Our Understanding of your needs
Implementation Approach
Implementation Timelines and Deliverables
Implementation Investments
Assumptions

## Slide 3
Our Understanding of your needs

## Slide 4: Our understanding of your needs
1
2
3
4
5
6
7
Current State
Enter Current State Details
Looking to Implement the following QMS processes
QMS processes to be implemented
Integrations
Integrations in Scope
Data Migration
Data Migration in Scope
UAT Testing
UAT Testing Support..
Language Translations
Language Translations in Scope
Rollout
Rollout Support in Scope

## Slide 5
Implementation Approach

## Slide 6: Agile based CQ Implementation Delivery (ABCD) Methodology
Agile Implementation Methodology
We follow an ABCD agile implementation methodology for the roll-out of the solutions in a consistent and reliable model
Phased and Staggered
ABCD works on a phased and a staggered roll-out model to deploy the solutions at a steady pace across the enterprise
Time Allocation
ABCD is based on a dedicated project team allocated for the duration of the project for assuring success
Enterprise
ABCD methodology designed for large enterprise deployment model
Iterative Process
ABCD is based on the idea that configuration, build and test should be done in an iterative fashion with user involvement throughout the configuration cycle to have the desired output with least number of changes in each of the subsequent builds

## Slide 7: ABCD - Steps and Key Milestones
Step 1
Step 2
Step 3
Step 4
Step 5
INITIATION
Environment Creations
Knowledge Transfer (Sales)
Kick-Off
Project Plan
Project Team
Step 6
Implementation Team
Support
DESIGN
System Walk Through
Requirements Analysis
Define Build Scope
CONFIGURE
Input Set-up Data
Report Design
System Configuration
Integration and Migration Configurations
TEST
Core Team Testing of Builds
User Acceptance Testing (UAT)
IMPLEMENT
End-User Training
Pre-Go Live Review
Go Live
Lessons Learnt
Maintenance
MAINTENANCE
Support team
Upgrades/Updates
Logging tickets

## Slide 8: CQ Project Resources
Resource | Responsibilities
Enterprise Project Manager | Day to day communication with Client for PMO activities, timeline, reporting, budget, invoices, tracking deliverables, tracking acceptance / approvals, tracking requests and actions, and any project issue or escalation.
Technical Architect | Support for any complex technical project activities involving design and architecture of the CQ configuration, integration, migration, and analytics.
Solution Architect(s) / Solution Consultant | Workstream Lead for CQ Solution Configuration. Workstream project tracking and reporting. Manages all Discovery, Requirements and Design/Build/Verify and Acceptance phases working with the Client and CQ Delivery Team. Supports Validation and Training on CQ specific configuration.
Technical Service(s) | Leads deployment of CQ application in Client environment. Provides installation instructions and guidance and IQ as required. Leads data/document migration working with Solution Architect. Provides IT support for integration and data migration. Provides implementation support during key project phases such as UAT/Validation and Hypercare.
Configuration Consultant | Develops the Solution configuration based on the Client Requirements.

## Slide 9: Client Project Resources
Resource | Responsibilities
Enterprise Project Manager | Day to day communication with Client for PMO activities, timeline, reporting, budget, invoices, tracking deliverables, tracking acceptance / approvals, tracking requests and actions, and any project issue or escalation.
Technical Architect | Supports Integration to Customer Systems
Functional Lead | Workstream Lead for CQ Solution Configuration. Works with CQ in managing all Discovery, Requirements and Design/Build/Verify and Acceptance phases working with CQ Delivery Team. Supports Training on CQ specific configuration.
Migration Owner | The Migration Owner is responsible for Customer-led migration activities. This role is responsible for understanding the document inventory targeted for extraction/migration from the existing source systems via the detailed data migration design.
Change Management & Training Lead | The Change Management and Training resource establishes the communication plan for the Application deployment to the end-user organizations. In coordination with ComplianceQuest, this individual drives the development and execution of a Change Management plan, and is responsible for the communications plan, training execution and rollout.

## Slide 10: Project Team Hierarchy and Escalation Matrix
First Level Escalation PM
Second Level Escalation PS
Third Level Escalation SC
Steering Committee
First Level Escalation PM
Second Level Escalation DH
Third Level Escalation SC
Delivery, Customer Success and Commercial Heads
Project Sponsor
Project Manager
Project Manager
Customer
Functional Consultants
Domain Expert (Quality)
Technical Consultant
Configuration Consultant
Functional
SME
Quality
SME
IT
Project Manager

## Slide 11
Implementation Timelines and Deliverables

## Slide 12: Implementation Scope
Functional Track
Technical Track
Process…
Process..
Phase 1
Process..
Phase 2
Phase 3
Integration
Analytics
Migration
Integrations..
Operational Reports
Operational Dashboards
Management KPIs
Migration
Language Translations to French

## Slide 13: Proposed Program Timeline
Activity | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | M16
Planning / Provisioning / Resourcing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 1 Imp. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Rollout Phase 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 2 Imp. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Rollout Phase 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Phase 3 Imp. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Rollout Phase 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 | M13 | M14 | M15 | M16
Project Phase | Site Count
Pilot Phase | 
Rollout Phase | 
Only Applicable to Multi Phase Implementation

## Slide 14: Sample Phase 1 Timeline
Weeks | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16
Implementation Category | Month 1 |  |  |  | Month 2 |  |  |  | Month 3 |  |  |  | Month 4 |  |  | 
Initiation / Discovery /Hands-on |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Design / Requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Iteration 1 Configurations & Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Iteration 2 Configurations & Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Final Configurations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Final Testing and Configuration Lock |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Training (On the Configured System) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Production Deployment / Go-Live |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
This timeline will vary based on the staffing plan. Adjust the timeline graphic accordingly.

## Slide 15: Project Activities
Activities | Description | ComplianceQuest | Customer
Product Education | Familiarize customer core team with OOB | Lead | Support
Onboarding, Governance and Project Planning | Mobilize and onboard the project team members Define governance structure, OCM strategy Draft project plans | Support | Lead
 | Draft project plans for implementation | Lead | Support
Business Process Harmonization and Definition of To-Be Process | Current state process and pain points review Future vision for each process as well as the Overall QMS Program Workshops to define harmonized business processes and identify potential integration points with existing systems Identify and document gaps (process, system, etc.), develop recommendations for closing the gaps | Support* | Lead
Convert from User to System Requirements | Define system process flows, system data fields, reporting requirements Understand security requirements for internal and external users Configuration of Requirements Unit Testing of configured requirements | Lead | Support
Testing | Verification of Configured Solution Provide Configuration Feedback, implement and finalize the configuration | Support | Lead
Migration | Determine migration/archival strategy Draft Migration Project Plan Educate Customer’s Migration team on approach and resource needs Review source system functionality and data points Migration Execution and Migration Summary Reports | Lead* | Support
Integrations (Customer to develop) | Educate Customer and their integration team on APIs | Lead* | Support
 | Understand current system integration. Define future-state integration architecture, data and data triggers | Support | Lead
Training and Deployment | Training, deployment and user go-live strategy | Support | Lead
Post-Implementation Support | Operating model post go-live | Support | Lead
* Scope drives the approach/recommendation
Notes: Add migration pieces

## Slide 16: Project Management Deliverables
Deliverables
Project Progress
Risk & Mitigation Plan
Project Progress, Risks & Milestones
Status of Individual Deliverable
Status of All Deliverables
Status of Risk & Mitigation Plan
Overall Project Progress, Risks & Mitigation & Milestones
Weekly
Weekly
Weekly
Weekly/Monthly/ Milestone
Owner of each deliverable & Project Manager
Project Managers, Project Sponsor & Delivery Head
Project Managers, Project Sponsor & Delivery Head
Steering Committee
Metric
Description
Frequency
Stake Holders

## Slide 17: Migration Deliverables
Deliverable | Description
Migration Plan and Specifications | Provides the plan, approach and detailed requirements for the migration
Migration Summary Report (MSR) | This document summarizes verification effort and results for the project
Only if Data Migration is in Scope

## Slide 18: Project Deliverables
Deliverable Name | Description
Project Plan | The Project Plan will detail the steps and necessary tasks to complete the project work identified in the SOW.
Master Data Worksheet | Documented list of various master data set up required for system and each solution.
Final Configuration Specification | Final documented configuration for CQQMS as designed by project team.
Configured CQQMS for UAT/Testing | Initial or interim configurations for Customer’s CQQMS available on Customer’s sandbox system.
Final Configured CQQMS | Final configuration for Customer’s CQQMS available on Customer’s production system.
Roles/ Permissions Security Matrix | Security definitions for identified roles.
Go-Live Readiness Checklist | The Go-Live readiness checklist that will need to be verified before the solution(s) on the specific phase can Go-Live.

## Slide 19
Implementation Investments (Ballparks)

## Slide 20: Phase 1
Implementation Services (One-Time Fee) | Time & Material
One time Installation Fee | $5,000
Phase 1 Implementation - up to 12 to 16 Week Project Project Manager, SME and configuration support through the entire project Integration with Azure SSO System Configuration for three processes: Document, Digital SOP, Change, Training Application Training: Three (3) consecutive half-day Train-the-Trainer sessions Deployment to Production | $50,000 - $70,000
Hypercare - Post-Production Support Allotted at 40 hours over a fixed period of up to four (4) continuous weeks Best Practices guidance, functional education, and knowledge transfer | $10,000
Rollout Support (US Sites) Allotted at 20 hours per week over a fixed period of up to four (4) continuous weeks Best Practices guidance, Data load support, User Load Support, Minor Configs | $10,000
Implementation Services Estimated Total: | $90,000 - $115,000

## Slide 21: Phase 1
Additional Implementation Services (One-Time Fee) | Time & Material
Integrations Provide guidance on APIs Support customer for User Provisioning (Creation/deletion) with Workday | $15,000 - $25,000
Data Migration Migration of ~55000 documents Partial Data load in Test, Full load in Production Migration Plan, Summary Report 10 Weeks in duration | $20,000 - $30,000
Additional Implementation Services Estimated Total: | $35,000 - $55,000
Bullet List out the integrations

## Slide 22: Additional Services
Implementation Services (One-Time Fee) | Time & Material
Language Translations (Price per Language) The language will be translated using an automated engine such as google translate and populate the system. Client is responsible for the reviewing and cleaning up the language content as needed. Client will assign an English-speaking Language Expert or Experts, for each of the Languages, to work with the Consultant for error corrections and proof reading and clean up. After translating the system as OOB, translating any further new configurations or changes to the system, will be Customer responsibility. Deployment of the translated systemin Production will be CQ responsibility. | $8,000
Implementation Services Estimated Total: | $8,000

## Slide 23: Total Implementation Investments
Phase | Costs
Phase 1 - Implementation Services | $90,000 - $115,000
Phase 1 – Integration and Migration | $35,000 - $55,000
Phase 2 – Implementation Services | $98,000 - $124,000
Phase 3 – Implementation Services | $98,000 - $124,000
Language Translation Services | $8,000
Total Implementation Investments | $329,000 - $426,000

## Slide 24
Assumptions

## Slide 25: In Scope Assumptions
General
  Proposal is bid as Time and Materials (except where specified).
  Proposal is provided as indicative pricing; Numbers are high-level estimates based on current knowledge of goals for implementation.
Configuration
Training
  One (1) Train-the-Trainer session per in scope process, for the core team (up to 15 attendees per training).
  ComplianceQuest will also provide a single set of standard training material and curriculum.
  Additional Train-the-Trainer sessions may be added to the project scope and budget.
  Customer will be responsible for Roll-out support and End-User Training
Integration & Data Migration
  Production migration will occur in one (1) wave
  User, groups, and/or security settings will not be migrated from previous repository
  All configurations must be complete and locked, prior to any dry runs. Changes to Configuration after the start of dry runs will result in additional time and effort for completing the migration
  CQ will provide advisory support for the Integrations. CQ will be responsible for Integration Configurations on the CQ Product.
  Customer will be responsible for Configuration of 3rd Party Systems for Integrations.
  Customer will be responsible for UAT testing of the integrations
  SSO Integration requires the use of SAML 2.0
  Customer will provide access to administrators that are responsible for the setup and maintenance of Customer’s SSO provider.
  The timeline and cost estimates in this proposal assume that the customer will adopt a harmonized process.
  Customer will be responsible for harmonizing the processes prior to beginning the implementation. This is crucial for a timely execution of the project.
  Customer agrees to adopt to OOB as a baseline and leverage this opportunity to standardize the processes across the organization.
  Changes in processes/configurations on a site-by-site basis will result in increases to timeline and budget to account for additional configurations. While subtle nuances have been accounted for, this implementation assumes harmonization for most of the process.
Language Translation
  Language Translations to French are included in Scope

## Slide 26: Out of Scope Assumptions
ComplianceQuest led Business process redesign and associated activities.
SOP Development.
Organizational Change management.
End-User / Role-based Training.
Data cleansing or data stewardship.
1
2
3
4
5

## Slide 27
www.compliancequest.com