Statement of Work SOW-1

Implementation Services

for

<Customer Name>

This Statement of Work (“SOW”) SOW-1 is entered into as of the last date of signature (“SOW Effective Date”) pursuant to the Master Subscription Agreement (“MSA” or “Agreement”) between Customer Name (“Customer”) and ComplianceQuest, Inc. (“CQ”) dated _____________________, which terms and conditions are incorporated herein.  In the event of a conflict between the MSA and this SOW, the terms and conditions set forth in the SOW will govern as to the purposes of this SOW only. Capitalized terms used in this SOW have the meaning assigned in the Agreement unless otherwise defined herein.

The term “CQQMS” refers to the QualityQuest Product of CQ.

## Scope:

Customer is seeking an implementation of CQQMS on the Salesforce platform. The newly deployed application (“Application”) will replace Customer’s current processes with an electronic and compliant system leveraging the pre-built Out of the Box (“OOB”) modules (“Module/s”) with targeted updates and configuration refinements. The implementation will focus on the following CQQMS Modules:

- Phase 1

  - Document

  - Training

  - Digital SOP

- Phase 2

  - Change

  - Complaints

  - Deviation

  - CAPA

- Phase 3

  - Audits

  - Supplier

## Time and Materials/Fixed Cost Professional Services Estimate:

This SOW will be delivered to Customer on a time and materials (“T&M”) basis (except as noted below). The rates at which Customer will be invoiced are set forth below. This SOW represents CQ’s best estimate with the information available at the time it was written as to the effort expected to complete the work described herein. Total fees for the in-scope work described in this SOW are estimated below on a per phase basis.

Insert Pricing Table

*Excludes all taxes, including applicable state sales and use taxes.

IMPORTANT NOTE: As a one-time, non-repeatable, accommodation to Customer, CQ has extended a 5% discounted service rate for the T&M line items specified in the Table above. In addition, the Language Translation Services have also been discounted to a rate of $4,000.00 per language. These discounted rates are contingent upon this SOW being effective April 30th, 2025. These are a one-time adjustment and will not be available on future services’ projects.

Notes on Professional Services Fees –

- All Professional Services Fees above are stated in USD ($) and are exclusive of taxes.

- All Professional Services performed by CQ are anticipated to be delivered remotely.

- Travel

  - Travel and expense estimates are not included in this SOW and traveling expenses will be invoiced separately. If CQ is required to travel to Customer’s premises, the following will apply:

    - CQ resources (“CQ Resources”) will not book travel unless it has been approved by Customer.

    - Travel and expenses are estimated to be 10% of the Professional Services’ budget and are intended for CQ’s on-site project activities.

    - Traveling expenses, including air fare, moderate lodging and meals will be invoiced to Customer as incurred, at-cost, without markup.

    - CQ will book the most economical fares available and will work with Customer's preferred vendors (subject to availability and vendor's acceptance of Customer’s supplied discount codes).

- Changes to project timelines may result in changes to CQ’s project staffing and/or budget and fee impacts to reserve CQ Resources.

- Timely review, feedback, and configuration activities may result in an accelerated timeline which may reduce the Parties’ overall effort to deliver the configured Application.

## Implementation Approach

### 3.1 Project Kick-off

- CQ will coordinate and conduct a kick-off workshop in alignment with Customer. This will include a high-level overview of the processes, what will be expected from the project team and timelines.

- The kick-off call shall be held within fourteen (14) days of Customer’s execution of this SOW.

- The date of the kick-off call will be agreed to by both Party’s Project Managers in a meeting that will be arranged by CQ, well in advance of the kick-off call. Subsequently, the Project Manager will collaborate with Customer to accomplish the following project planning activities:

  - Create an itemized project plan that includes key project milestones, action items, and task assignments.

  - Define governance processes.

  - Schedule all project activities (e.g., workshops and training sessions).

### 3.2 Solution Design and Configuration

- CQ will provide training on the usage of the CQQMS Modules in-scope. Customer is expected to gain hands-on experience on the usage of the Modules in scope allowing them to provide better configuration requirements during the workshops.

- CQ will host a series of workshops per the CQQMS Modules in-scope. This time will be used to review the Modules at a high level and solicit initial feedback.

  - The sessions are interactive with project leads, stakeholders, and/or Subject Matter Experts (“SMEs”) designed to review and confirm the configuration requirements and identify process gaps.

  - CQ will lead the workshops in gathering the requirements and provide guidance on best practices for implementation of the processes.

- As a result of these workshops, CQ will create requirements documentation in Smartsheet. Customer will be required to approve these requirements before the configurations can begin.

- CQ will also review the configuration requirements against the budget allocated to the project. If there are requirements which cannot be configured within the allocated time/budget, such requirements will be deemed out of scope for this implementation unless additional hours/CQ Resources are procured through a change order.

- Upon receiving approval of the requirements and the estimated hours, CQ will configure the changes into Customer’s sandbox.

- These configurations will be deployed in Customer’s verification environment.

- CQ will conduct configuration review workshops in the verification environment (remote activity estimated to take up to two (2) days per in-scope Module) and provide access for Customer to be able to test these configurations.

- CQ will collect feedback from the configuration review session. This feedback will be prioritized based on the hours allocated for the implementation. If there are requirements from the feedback which cannot be configured within the allocated hours, such requirements will be deemed out of scope unless a change order is executed, and additional budget is allocated to the implementation.

- Upon completion of configurations, Customer will be required to provide a sign-off on the configurations to proceed to the next stage of the project.

### 3.3 Integration with Third-Party Systems

- Customer has identified the need to integrate third-party systems with the CQQMS processes, as follows:

  - Description of Integrations

- Integration estimates are included in the Table above (Section 2) and identified as Technical Architect’s work.

- CQ Resources will participate in the integration requirements gathering and review sessions.

- CQ will be responsible for providing Salesforce API guidance and subject matter expertise.

- CQ will also be responsible for CQQMS configurations to support the integrations.

- Customer will be responsible for configurations of third-party systems and middleware solutions for the integrations to work.

- Customer will manage the integration workstream and corresponding activities. Customer is responsible for building and testing the integrations.

### 3.4 Data Migration (CQ Led)

CQ will collaborate with Customer to accomplish the following activities:

- CQ led Migration Project kick-off session that will:

  - Establish a clear understanding of the project scope, goals, success factors, and potential barriers to success.

  - Confirm the project team’s understanding of the goal, objectives, and scope of services.

  - Review the level of effort for specific tasks and estimated time to complete.

  - Review of extraction approach.

- Customer led Data Extraction:

  - The Customer is responsible for the extraction of documents and/or data from source system(s).

  - CQ and Customer will work collaboratively on environment management processes to ensure data is readily available for extraction at required intervals.

- CQ led Mapping Session/s:

  - Review of migration data volume and final inventory.

  - Review and align data transformation rules.

- CQ led Data Mapping, Cleansing, and Environment Preparation:

  - Data mapping, cleansing and transformation will follow the strategy outlined in the migration plan.

  - CQ and Customer will collaborate on source data analysis, object level mapping, and field level mapping, which may include Customer requirements for downstream interfaces.

- Customer to review Migration Plan and Specification

- Data Loads:

  - Sandbox Loading (Migration SBX)

    - Customer with CQ support will execute the transformation and loading (“ETL”) of data into the CQ migration sandbox environment, key activities include:

      - Iterative ETL process into migration sandbox

      - Dry-run testing of the data to identify data errors prior to load.

      - Customer and CQ to review an action error summary report.

      - Adjustment of requirements, mapping rules and any additional data remediation/cleansing.

      - Review and confirm transformation rules.

    - Customer will

      - Approve migration plan and specification verification of the migrated data, which will be a partial data load.

    - Key Outputs:

      - Dry-run executions completed.

      - Confirmed data transformation rules.

      - Updated migration specification, if required.

      - Wave data remediation completed; final dry runs should have all errors resolved or any discrepancies, as mutually acceptable.

  - Test Loading (QA):

    - Customer with CQ’s support will execute the loading and verification of data into CQQMS.

    - Key activities include:

      - Transform and load data into the QA environment.

      - Check for any persistent issues.

      - Comparison of applicable source data attributes to the target CQ objects.

      - Customer execution of UAT on migrated data, if required.

    - Key Outputs:

      - Migrated data to the QA environment.

  - Production Loading (PROD):

    - Customer with CQ’s support will execute the successful loading and verification of data into the CQ production environment executed in one production run.

    - Key Activities:

      - Transform and load data and documents into the production environment.

    - Key Outputs:

      - Migrated data to the production environment.

- Migration Scope:

| Migration Scope | In/Out | Volume |
| --- | --- | --- |
| Approved Documents | In-Scope | Approximately 6000 Documents from XXX |
| Training Records | In-Scope | Approximately 100,000 Training Records from XXX |

- Migration Approach:

  - There will be one (1) wave of data migration, and it is expected that all the data will be ready for migration from all the systems at the same time. Changes to the number of waves or the migration approach may have an impact on the project timeline and/or costs and will require a change order to this SOW.

  - Approach provides for:

    - One (1) partial dry run in the sandbox environment;

    - One (1) full dry run in the QA environment; and

    - One (1) full run in the production environment.

  - Changes to the target configuration, post-configuration lock/freeze, or full dry run that impact migration requirements or migration configurations will result in changes to the costs and schedule and therefore, will be treated as a change in scope and managed through the change control process.

  - Customer will assign a person responsible for coordinating with source system provider(s) to provide CQ with extracts from the source system(s).

  - The CQ objects and fields must be finalized prior to the start of the migration mapping activities. A fully configured environment must be available prior to dry runs. Changes to the CQ configurations after the start of the dry run process that result in migration approach modifications will be considered out of scope.

  - Source attachments are expected to be readily available for migration in their native form, unencrypted and uncompressed. It is further assumed that attachments are available either in a local or network file store.

### 3.4 Data Migration (Customer Led)

- CQ will create the mapping spreadsheets and train Customer on performing the migration.

- Customer will be responsible for all data migration related activities (data extraction, transformation, load, etc.).

- Customer understands that embedded documents (i.e., links, given as a URL, within a main document) may not migrate successfully.

### 3.4 Validation:

- CQ will create a validation environment.

- In case of  Performance Qualification (“PQ”) testing deviations related to the configurations, CQ will update the configurations in the sandbox environment and will deploy changes first to the verification environment and then to the validation environment for Customer's PQ execution.

- CQ will provide the following documentation:

  - Risk Assessment

  - Installation Qualification (IQ)

  - Configuration Specification

  - Functional Requirements Specification

  - Operation Qualification (OQ)

  - Requirements Traceability Matrix

- CQ will be responsible for updating the PQ Scripts according to the final configuration(s) and according to Customer’s requirements.

- Customer will be responsible for the creation of any validation documentation in preparation for UAT (e.g., validation plan and summary report, additional test scripts, etc.).

- CQ will support Customer’s UAT process by providing the following:

  - Creation of the controlled validation environment.

  - Creation of test user accounts as directed by Customer.

  - SME will provide guidance on CQ’s functionality and error resolution.

### 3.6 Training and Deployment:

- Training:

  - CQ will conduct one half (1/2) day train-the-trainer sessions covering general usage for each of the CQQMS Modules in scope.

  - The sessions will permit up to ten (10) core team attendees per session.

  - Configuration management is not included in the training session.

- Deployment:

  - After completion of User Acceptance Testing (“UAT”), Customer will provide a UAT sign-off to mark the completion of the UAT and begin the transition to production.

  - After approval of UAT testing, CQ will:

    - Deploy the final configured and tested Application to production.

    - Design and execute an Application support transition plan with Customer’s resources.

    - Activate User Accounts:

      - Customer is responsible for providing a list of user information and role assignments.

      - CQ will load an initial list of users per the above list.

      - Customer is responsible for creating and managing users following the initial deployment activities.

### 3.7 Hypercare and Stabilization:

- CQ will provide remote hypercare and stabilization support over a fixed period of up to nine (9) continuous weeks per Phase following deployment. Hypercare is defined as and will include the following:

  - Hypercare will commence immediately once the configuration is migrated into the production environment.

  - The focus during this period will be to ensure seamless transition from project delivery to steady-state operations through:

    - Resolution of post-go-live issues.

    - Hands-on support to Process users and administrators.

    - Reinforcement of process understanding and best practice usage.

- The objective of this Phase is to increase user adoption, fine-tune system configurations, and confirm that all business processes are functioning as intended in the live environment.

- During stabilization, Customer may request minor configuration adjustments that support process alignment and enhance adoption.

- The Solution Consultant will guide Customer on best practices for ongoing system administration and optimization.

- Following completion of hypercare and stabilization, Customer will provide formal project completion sign-off, signifying that knowledge transfer, adoption, and operational readiness have been successfully achieved.

### 3.8 Language Translations:

- Language translations of up to three (3) languages are included in the Scope of this SOW.

- The scope of the language translations of the CQ applications will be limited to the settings/components permitted by the Salesforce platform for the fully supported languages, Platform-Only and End-user supported languages.

- The language will be translated using an automated engine such as Google translate and will be populated in the system.

- Customer is responsible for reviewing and cleaning up the language content as needed.

- Customer will assign an English-speaking language expert or experts, for each of the languages, to work with the Consultant for error corrections and proof-reading/clean-up.

- After translating the system as OOB, translating any further new configurations or changes to the system will be Customer’s responsibility.

- Deployment of the translated system in production will be CQ’s responsibility.

## Project Resources

4.1 CQ Resourcing

- The Parties will routinely monitor planned activity against planned resource allocations. In the event of a Customer requested project pause or hiatus:

  - CQ may disengage and release the project team.

  - The Parties will collaboratively plan and manage project re-start activities, inclusive of any CQ lead time to re-staff/on-board project team members and conduct relevant knowledge transfer.

- The following CQ Resources will be allocated for this project, in accordance with the Agreement:

  - Project Manager: Responsible for creating and overseeing the project schedule and budget, monitoring status, assessing and mitigating risks, overseeing staffing and task assignments, and managing steering committee communications.

  - Solution (Functional) Architect: Responsible for guiding project to successful completion and employment of quality best practices. Responsible for leading the configuration workshop sessions and providing guidance on CQ’s implementation best practices throughout the duration of the project.

  - Solution Consultant: Responsible for participating in configuration workshop sessions, understanding Customer’s business requirements and processes, and translating them into Jira stories. Responsible for unit testing of the configurations. This role will also be responsible for the preparation and delivery of train-the-trainer training.

  - Configuration Consultant: Responsible for Application configuration based on Customer’s requirements following the design of the Project Manager. The Configuration Specialist is expected to work through the configuration stages and will be managed by the Project Manager.

  - Technical Architect: Responsible for providing design support for the integration architectures across Customer’s system. The Technical Architect will provide guidance and integration design support for the future state integration architecture, as well as address ad hoc questions from Customer regarding the Salesforce API.  Responsible for defining migration requirements and overseeing migration activities to arrive at a final migration design, approach, and document load process. This CQ Resource is responsible for performing the data load.

  - Validation Specialist: Responsible for development of the validation deliverables in alignment with Customer’s acceptance testing requirements.  This role will be the primary CQ point of contact for validation coordination and preparation and will be managed by the Project Manager.

4.2 Customer Resourcing

- Program or Project Manager: Customer Program or Project Manager is responsible for managing the overall program schedule and milestones, coordination of tasks outside the project with non-CQ Resources, monitoring status, assessing and mitigating risks, managing Customer’s staffing and task assignments, and coordinating communications among members of the team and with other groups.

- Business Owner: The Business Owner serves as the lead on Customer internal business processes. Their responsibility is to define the functional requirements for the CQQMS implementation. The Business Owner is the primary representative for the business users and their requirements.

- Core Team: Selected members of the business that are key users selected for their business process experience and forward-looking capabilities in defining the priorities for the project. Core team members should be identified from the business or operations leaders and function as SMEs to participate in key design reviews, user workshops, and in the user acceptance testing.

- System Administrators: As the project nears deployment, Customer will need to identify one or more Business and/or System Administrators who will be responsible for the daily management of change requests to the Application after deployment. It is recommended that the Customer identify and educate a primary System Administrator as well as administrative super users for each of the business or functional teams.

- Change Management & Training Lead: The Change Management and Training Lead establishes the communication plan for the Application deployment to the end-user. These individuals drive the development and execution of a change management plan, and are responsible for the communications plan, training execution and rollout.

- Migration Owner: The Migration Owner is responsible for Customer-led migration activities. This role is responsible for understanding the document inventory targeted for extraction/migration from the existing source systems via the detailed data migration design. They are also responsible for populating and reviewing the mapping template and supporting the CQ Migration Lead via regular checkpoint meetings and all import and verification activities.

## Project Deliverables

The following deliverables shall be produced by the project team during this project:

| Deliverable Name | Description |
| --- | --- |
| Project Plan | The Project Plan will detail the steps and necessary tasks to complete the project work identified in the SOW. |
| Project Charter | Define the project's purpose, scope, objectives, stakeholders, and high-level timeline to establish a shared understanding and authorization for execution. |
| Weekly Project Status Report | Summarize project progress, key accomplishments, upcoming milestones, risks, and action items to keep stakeholders informed and aligned. |
| Master Data Worksheet | Documented list of various master data setups required for the system and each solution. |
| Master Configuration Document | A requirements and corresponding configurations document for the designed Customer specific solution(s). |
| Requirements Traceability Matrix | Map and track project requirements throughout the lifecycle to ensure each is fulfilled through design, development, testing, and deployment |
| Configured CQ Solution(s) for UAT/Testing | Initial or interim configurations for Customer’s CQ solution(s) available on Customer’s sandbox system. |
| Final Configured CQ Solution(s) | Final configuration for Customer’s CQ solution(s), available on Customer’s production system. |
| Go-Live Readiness Checklist | The Go-Live readiness checklist that will need to be verified before the solution(s) on the specific Phase can Go-Live. |
| Risk Assessment | A documented analysis identifying potential implementation and operational risks, their likelihood and impact, and associated mitigation plans. |
| Installation Qualification (IQs) | Verifies that the system and its components are correctly installed and meet CQ and Customer’s environmental specifications. |
| Operational Qualifications (OQs) | Validation that the system operates as intended and performs all defined functions within established operational parameters. CQ performs OQ validation for its OOB solutions and maintains the OQ Validation artifacts in our Validation Portal. Customer may download the OQ Validation Artifacts from the Validation portal as necessary. |
| PQ Scripts (Updated to Customer’s Configurations) | Scripts that verify that the system performs effectively in the Customer’s actual operational environment. |

## Project Assumptions

- General

  - CQ’s ability to complete this effort in the hours allotted and at the budget proposed is predicated on the participation and availability of Customer’s resources.

  - Customer is able to commit to the fixed project schedule, estimated time commitments, and estimated project activity and sequence of events.

  - The Parties will proactively and mutually plan all workshops and project meetings.

  - Customer’s SMEs and other project resources will:

    - Be available and attend scheduled workshops and training events.

    - Be empowered to provide immediate resolution and direction concerning configuration and deployment.

    - Have knowledge and understanding of industry-standard reference models and will be able to generally map existing data against these models prior to project kick-off.

  - Any change to the Scope, duration, or timeline may result in a change order and incur additional cost(s).

  - Project work will be a collaborative effort between the Parties.

  - Customer is responsible for managing internal business change management protocols.

  - The approximate duration of the implementation is twenty (20) months, starting from the first date of the kick-off call for project startup.

    - Any changes to the project’s duration of twenty (20) months will be mutually agreed to by the Parties and a change order will be raised by CQ and promptly signed by Customer’s Project Manager/Authorized signatory.

    - Customer understands that if there are any financial impacts that arise due to changes to duration for Customer reasons, CQ may pass such costs to Customer.

- Configuration Related

  - Customer will use the OOB CQQMS System. Any changes, requirements and/or configurations will only be made to the installed CQQMS System. No new objects will be created.

  - The implementation methodology permits minor, limited configuration to the CQQMS Modules.

  - All required set-up data/master data and documents that need to be loaded will be manually entered into the system by Customer.

  - Based on the information provided by Customer, CQ has scoped the following in this SOW:

    - CQ has conducted a high level scoping session with Customer. A summary of this discussion is included in Appendix A. This forms the basis and the Scope of the implementation. This is indicative in nature and is for reference purposes only.

    - The time and material Professional Service hours shown in Section 2 are estimates only. Customer understands that the hours and dollar values shown per CQ Resource in the above section may vary, depending on actual requirements and complexities of those requirements.

    - As the CQ Resource rates shown are different for different CQ Resources, the hours can be swapped between CQ Resources. Such a swap of hours will always be done using the rate for the CQ Resource to whom such hours are swapped to. If any such swaps are made, then this Order Form will be monitored on the total value shown in Section 2.

    - The Scope will be converted to requirements that will culminate into Configuration Development Tickets (“CD” or “CDs”), which will be carried out by CQ’s Configuration Department.

    - The total number of CDs requested cannot exceed the Resource hours identified in the above Professional Services estimates in Section 2.

    - If the overall requirements exceed the available Resource hours, the Parties will jointly prioritize the requirements to allow for a successful execution of the project. If these additional requirements are deemed to be necessary to complete the implementation, a change order will be created to add the necessary hours to this SOW.

    - When the requirements are gathered during the design sessions between the Parties, an approximate estimation of timeline, hours and costs (“Parameters”) of each of the CDs will be provided to Customer, along with the impact it may have on other CQ Resources’ Parameters.

  - The overall impact on the project due to all the Parameters will be closely monitored by both Parties, including any impact on the duration and the other CQ Resources’ hour consumption.

  - Customer understands that all requirements needing CDs will be executed as follows:

    - Customer will be informed at the beginning of implementation of CQ’s Configuration Department’s sprint cycles and the timelines for these requirements to be entered into their system.

    - CQ’s expectation for Customer’s acceptance of or response to any work that requires Customer’s approval, including CD work, is three (3) business days.   Any deviation from this may not only impact the project timelines, but also the requirements, missing the sprint cycles and thus creating further delays which may also impact the duration, fees, and/or costs of this SOW.

- Validation

  - CQ will leverage internal baseline qualification documentation for new environments.

  - Customer is responsible for validation testing of the system in accordance with Customer’s Computer System Validation Standard Operating Procedures (“CSV SOPs”) and/or internal quality management procedures.

    - Customer will ensure participants are trained and familiar with Customer’s “Good Documentation” and testing practices.

  - Validation testing shall be completed by Customer in no more than fifteen (15) business days per phase (not including time for triage, defect resolution or re-testing).

- Training

  - CQ will prepare a single set of Customer-specific training materials in a PowerPoint format prepared against Customer's configured CQQMS Application.

  - For the training sessions and workshops, Customer is responsible for providing phone and web conferencing.

  - Customer is responsible for duplication of materials.

  - All training readiness and training materials will be delivered in English.

- Data Migration

  - Customer will be responsible for all data migration related activities.

  - CQ will provide training on the usage of Loader Sheets to migrate data to CQQMS.

- Mobile

  - Unless specified, configuration of CQQMS to be accessed and used with Salesforce Standard Mobile App (online use of the App only), is not part of this SOW.

  - Use and configuration of capabilities as provided by Salesforce Mobile+ for off-line use to support select capabilities is not part of this SOW.

  - If Mobile+ App is required to support off-line requirements, detailed requirements for such configurations will be scoped. A change order will be required to include the subscription and the implementation of the Mobile+ App capabilities.

- Language translation of the CQQMS System is out of scope of this Order Form.

## Payment Terms & Schedule:

- This SOW shall be construed as Customer’s purchase order.

- Customer shall pay Net 30 days from the date of each invoice per the following agreed payment schedule:

  - 100% of the Fixed Costs of the Professional Services Fees plus 40% of the total Time and Materials Professional Services Fees as shown above in the Table in Section 2 will be invoiced upon Customer’s execution of this Order Form.

  - Once the 40% threshold is crossed, Customer will be invoiced monthly for the actual CQ Resource hours worked for that month.

IN WITNESS WHEREOF, the Parties have executed this SOW as of the date written below their respective names.

| AGREED TO AND ACCEPTED FOR COMPLIANCEQUEST, INC. Signature: Name: Title: Date: | AGREED TO AND ACCEPTED FOR CUSTOMER NAME Signature: Name: Title: Date: |
| --- | --- |

## Appendix A

The following acts as a foundation for the implementation of the in-Scope CQQMS Modules. This information is for reference purposes only.